## Slide 1: Purpose — one portal for how GSQ plants run DD&T
Private and confidential. For internal use only.
The room still stitches Jira, SPOT, Power Apps, Power BI, and PowerPoint. The cost is leadership time and inconsistent answers.
WHY
Run the review from a maintained system of record — not a slide factory.
WHAT
One site-aware Glass. Ten views. Reuse what exists; add Budget, Review, and Site input.
WHO
Joel Vincent, sponsor. Dean Santoro, product. Thousand Oaks first.
RECORD
SPOT 1063647 is already live. Do not open a second project.
THIS IS
A single pane of glass for 18 GSQ M&L sites.
Site is a drop-down. Money and dates sit on one row. Site Heads type commentary in the same portal. The TO business review runs from here.
THIS IS NOT
A new strategy, a second Jira, or a second SPOT.
The portal does not overwrite dates or money. The $42k / 6-week figure is a thin shell and cannot prove Jira + SPOT + EDB.

## Slide 2: Business case — hours back, proven first at Thousand Oaks
Private and confidential. For internal use only.
9,000
HOURS / YEAR
Filed value · 18 sites
42
HRS / SITE / MONTH
Deck + status chasing
$168k
BAND B ENVELOPE
10–12 weeks · ~2.5 FTE
30,000
HOURS TOTAL
On the SPOT record
Recommend Band B. Do not fund Band A ($42k) if the test is “executives stop building decks.” §9 of the business case is a thin shell only.
A Thin shell
$42k · 6 weeks
Wrap today’s tabs. No SPOT, no EDB, no Site Head input.
B Recommended
$155–168k · 10–12 weeks
Live Jira + SPOT, Gantt+Budget, Capability, Site input, TO freeze.
C Full case
$196k · 12 weeks
Band B + EDB data-product + production network roadmap.

## Slide 3: Design schematic — one Glass, three systems of record
Private and confidential. For internal use only.

## Slide 4: What leaders see — site set once, the meeting runs here
Private and confidential. For internal use only.

## Slide 5: Decision — Band B, Thousand Oaks, one SPOT
Private and confidential. For internal use only.
Approve ~$168k / 10–12 weeks. Name Thousand Oaks as the first business-review system of record. Keep SPOT 1063647.
01
Fund Band B
$155–168k · 10–12 weeks to the design blueprint.
02
Pilot Thousand Oaks
First review system of record. Site Head UAT in weeks 9–10.
03
Keep SPOT 1063647
File the funding request here. Align header CAPEX to one number.
04
Authorize onboarding
AIDPG Initiative → 1063647. Pattern-Fit, token line, Intake.
GO / NO-GO FOR RELEASE 2
One TO business review runs from the portal.
Site Head commentary is attributable.
Jira, SPOT, and Capability match in the room.
Leadership agrees the pattern scales.